ActionFlow

Implementation Blueprint — Days 2 through 10

The single source of truth for the remainder of this capstone. Each day's section is self-contained — a fresh AI conversation can pick up exactly where the previous day left off using only that day's section plus the PRD.

# How to Use This Document

- Start each day by pasting that day's section into a new conversation, along with the PRD.

- Follow the step-by-step plan in order — it's written to avoid architectural decisions being re-made mid-flow.

- Complete the End-of-Day Checklist and capture the listed screenshots before moving to the next day.

- If you fall behind schedule, cut the stretch feature (search/filter, Day 7) first — never cut Testing (Day 8) or Deployment (Day 9).

# Locked Technical Decisions (apply to every day below)

These decisions are finalized as part of Day 2 (Design) so that no later day requires re-architecting. They exist here as the reference every day's steps assume.

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend + Backend | Next.js (React, App Router) + Tailwind CSS | One framework for both UI and API routes — less to set up and deploy separately. |
| Database + Auth | Supabase (Postgres + built-in Auth) | Free tier, managed auth/security out of the box, avoids building login from scratch. |
| AI | Claude API (Anthropic SDK) | Directly matches the challenge and gives structured, high-quality summarization. |
| Hosting | Vercel (free tier) | Native Next.js support, auto-deploy from GitHub, matches your existing deployment comfort. |

## System Architecture (high level)

- A single Next.js web app handles both the frontend (React pages) and backend (API routes) — no separate backend server to manage.

- Supabase provides Postgres database, authentication, and row-level security so users can only ever see their own data.

- The Next.js API routes call the Claude API server-side (API key never exposed to the browser) to process meeting notes.

- Vercel hosts the deployed app, connected directly to the GitHub repo for auto-deploy on push.

## Database Schema (finalized Day 2, built Day 3)

| Table | Key Columns |
| --- | --- |
| users | (managed by Supabase Auth automatically — id, email) |
| meetings | id, user_id, title, raw_notes, summary, created_at |
| action_items | id, meeting_id, text, status ('pending'/'done'), created_at |

DAY 2

Design — Architecture, Schema & UI Plan

SDLC Phase: Design

🎯  Objective

Turn yesterday's product decisions into a concrete technical design: finalize the tech stack, design the database schema, and sketch the core screens — so that from Day 3 onward you are only writing code, never redesigning.

📖  What I'll Learn

- How to translate product requirements into a database schema.

- How authentication + row-level security work in a managed backend (Supabase).

- How to plan an app's screens before writing any code.

🛠  Features to Build

None yet — today produces design artifacts (schema, wireframe notes, architecture diagram), not working code.

📝  Step-by-Step Plan

- Confirm the locked tech stack above (Next.js + Supabase + Claude API + Vercel). If you already have a strong preference for an alternative, swap it now — not later.

- Create a free Supabase account and a new project (guided manual step — see below).

- In the Supabase SQL editor, create the three tables from the Database Schema section above, with Row Level Security enabled so each user only sees their own rows.

- Sketch (on paper or in a doc) the 4 core screens: Sign Up / Log In, New Meeting (paste notes), Meeting Result (summary + action items), Dashboard (all meetings + aggregated action items). No need for polished mockups — rough boxes and labels are enough.

- Write out the exact Claude API prompt you'll use to convert notes into a summary + action items, asking for a JSON response with a fixed shape, e.g. { "summary": string, "action_items": string[] }. Test it manually in claude.ai first with a sample set of messy meeting notes to sanity-check the output quality.

📂  Files and Folders

No project code yet. Deliverable is: a confirmed schema (created in Supabase), 4 rough screen sketches, and a tested prompt saved in a notes file (e.g., prompt-draft.txt) you'll paste into code on Day 5.

🔗  APIs, Libraries, Services

- Supabase (free tier) — account + new project created today.

- Claude API (console.anthropic.com) — generate an API key today so it's ready for Day 5; store it somewhere safe, never commit it to code.

🧪  Testing Tasks

- Manually test your draft AI prompt in claude.ai with 2–3 different messy meeting note samples — confirm the output structure stays consistent.

🐞  Common Issues & Debugging

- If Claude's output format varies between tries, add stricter instructions to the prompt (e.g., "Respond with ONLY valid JSON, no other text").

- If Supabase RLS policies confuse you, start with RLS off to confirm the schema works, then add policies — don't debug both at once.

✅  End-of-Day Checklist

- Supabase project created with all 3 tables

- Row Level Security policies added (or explicitly deferred to Day 4 with a note)

- 4 screens sketched

- AI prompt drafted and manually tested with sample notes

📸  Expected State & Screenshots

- Screenshot: Supabase table editor showing the 3 created tables.

- Screenshot or photo: your 4 screen sketches.

➡️  Handoff to Day 3

You have a finalized schema, a tested AI prompt, and a rough screen plan. Day 3 scaffolds the actual Next.js project and connects it to Supabase and Vercel — no product decisions left to make, only setup.

DAY 3

Setup — Project Scaffolding & Early Deploy

SDLC Phase: Setup

🎯  Objective

Get a bare Next.js project running locally, connected to Supabase, pushed to GitHub, and deployed to Vercel — so you have a live URL from Day 3 onward, and every future day is just adding features to something that already works.

📖  What I'll Learn

- How to scaffold a Next.js project and structure it for growth.

- How to manage environment variables/secrets safely.

- Why deploying early (before features exist) de-risks the whole project.

🛠  Features to Build

A blank but running app: a homepage that loads, deployed live, connected to Supabase (no auth or AI features yet).

📝  Step-by-Step Plan

- Create the project: npx create-next-app@latest actionflow (choose: TypeScript optional but recommended, App Router, Tailwind CSS).

- Install Supabase client: npm install @supabase/supabase-js @supabase/ssr

- Create a .env.local file with NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, and ANTHROPIC_API_KEY (from Day 2). Add .env.local to .gitignore (it usually is by default).

- Create lib/supabase.ts (or .js) exporting a configured Supabase client for use across the app.

- Build a minimal homepage confirming the app runs (npm run dev, check localhost:3000).

- Initialize git, create a new GitHub repo, and push the project.

- Connect the GitHub repo to Vercel and deploy. Add the same environment variables in Vercel's project settings (Settings → Environment Variables).

- Confirm the live Vercel URL loads the same homepage as localhost.

📂  Files and Folders

actionflow/
  app/
    page.tsx
    layout.tsx
  lib/
    supabase.ts
  .env.local
  .gitignore
  package.json

🔗  APIs, Libraries, Services

- Next.js, Tailwind CSS (scaffolded together)

- @supabase/supabase-js, @supabase/ssr

- GitHub (repo + version control)

- Vercel (hosting, free tier, connected to GitHub for auto-deploy)

🧪  Testing Tasks

- Confirm npm run dev works with no console errors.

- Confirm the deployed Vercel URL is publicly reachable and matches local.

- Confirm environment variables are correctly picked up in the deployed version (test with a simple console log or on-page check, then remove it).

🐞  Common Issues & Debugging

- Vercel build fails but local works → almost always a missing environment variable in Vercel's project settings.

- 'Module not found' errors → confirm the package is in package.json and re-run npm install.

- Supabase client errors → double check the URL/anon key were copied exactly from Supabase's API settings page.

✅  End-of-Day Checklist

- Project scaffolded and runs locally

- Supabase client configured

- Code pushed to GitHub

- App deployed and publicly reachable on Vercel

📸  Expected State & Screenshots

- Screenshot: local homepage running.

- Screenshot: live Vercel URL in a browser address bar.

➡️  Handoff to Day 4

You have a live, deployed, blank app connected to Supabase. Day 4 adds real user accounts (sign up, log in, log out, protected pages) on top of this foundation.

DAY 4

Implementation — Authentication

SDLC Phase: Implementation

🎯  Objective

Implement real user accounts: sign up, log in, log out, and protected routes so meeting data is always private per user.

📖  What I'll Learn

- How managed auth (Supabase Auth) handles sign up/login securely.

- How to protect routes/pages so only logged-in users can reach them.

🛠  Features to Build

- Sign up page (email + password)

- Log in page

- Log out button

- Redirect unauthenticated users away from protected pages

📝  Step-by-Step Plan

- Enable Email/Password auth in Supabase (Authentication → Providers) — it's on by default, just confirm.

- Build app/signup/page.tsx with an email + password form calling supabase.auth.signUp().

- Build app/login/page.tsx calling supabase.auth.signInWithPassword().

- Add a log out button anywhere in the layout calling supabase.auth.signOut().

- Add middleware (middleware.ts) or a server-side session check that redirects to /login if no active session on protected pages (/dashboard, /new-meeting).

- Enable Row Level Security policies on the meetings and action_items tables (if not done Day 2) so each row is only readable/writable by its owning user_id.

- Manually test: sign up a test user, log out, log back in, confirm protected pages are blocked when logged out.

📂  Files and Folders

app/
  signup/page.tsx
  login/page.tsx
  dashboard/page.tsx   (placeholder for now)
middleware.ts
lib/supabase.ts   (reuse from Day 3)

🔗  APIs, Libraries, Services

- Supabase Auth (built into the client already installed Day 3)

🧪  Testing Tasks

- Sign up with a new email → confirm a row appears in Supabase's Authentication → Users.

- Try accessing /dashboard while logged out → confirm redirect to /login.

- Log in, then log out → confirm session correctly clears.

🐞  Common Issues & Debugging

- Session not persisting on refresh → make sure you're using @supabase/ssr's cookie-based client, not just the basic client, for server components.

- RLS blocking your own queries → check the policy references auth.uid() correctly against the user_id column.

✅  End-of-Day Checklist

- Sign up works and creates a Supabase user

- Log in / log out work

- Protected pages redirect when logged out

- RLS policies active on both data tables

📸  Expected State & Screenshots

- Screenshot: sign up form.

- Screenshot: Supabase Authentication → Users showing your test account.

➡️  Handoff to Day 5

Users can now securely sign up and log in. Day 5 builds the core AI feature: submitting meeting notes and getting back a summary + action items, saved to this authenticated user's account.

DAY 5

Implementation — AI Core Loop

SDLC Phase: Implementation

🎯  Objective

Build the heart of the product: a form where the user pastes meeting notes, an API route that sends them to Claude and gets back structured JSON, and a results page showing the summary and action items — saved to the database.

📖  What I'll Learn

- How to call the Claude API server-side from a Next.js API route.

- How to reliably get structured (JSON) output from an LLM.

- How to write to a database from a server route tied to the logged-in user.

🛠  Features to Build

- New Meeting page: textarea to paste notes + submit button

- API route that calls Claude with the Day 2 prompt and parses the JSON response

- Save the meeting (raw notes, summary, action items) to Supabase under the logged-in user

- Result page showing the summary and action items after processing

📝  Step-by-Step Plan

- Install the Anthropic SDK: npm install @anthropic-ai/sdk

- Build app/new-meeting/page.tsx: a form with a title field and a large textarea for notes.

- Build app/api/process-meeting/route.ts: reads the notes from the request, calls the Claude API using your Day 2 prompt (ask for JSON with summary and action_items fields), and parses the response.

- Handle parsing failures: if Claude's response isn't valid JSON, retry once with a stricter instruction, then show a friendly error if it still fails.

- On success, insert a new row into the meetings table (user_id, title, raw_notes, summary, created_at) and one row per action item into action_items (meeting_id, text, status='pending').

- Redirect to a result page (e.g., app/meetings/[id]/page.tsx) that fetches and displays the saved summary and action items.

- Test end-to-end with at least 3 different real or realistic sets of messy meeting notes.

📂  Files and Folders

app/
  new-meeting/page.tsx
  api/process-meeting/route.ts
  meetings/[id]/page.tsx
lib/
  claude.ts   (Claude API helper)
  supabase.ts

🔗  APIs, Libraries, Services

- @anthropic-ai/sdk (Claude API — key stored server-side only, from Day 3's .env.local / Vercel env vars)

- Supabase (insert/select queries)

🧪  Testing Tasks

- Submit clean, well-organized notes → confirm sensible summary + action items.

- Submit genuinely messy, rambling notes → confirm the AI still extracts something useful.

- Submit empty or very short notes → confirm the app doesn't crash, shows a helpful message instead.

🐞  Common Issues & Debugging

- Claude wraps JSON in markdown code fences — strip ```json fences before JSON.parse().

- Long notes hitting token limits — unlikely for typical meeting notes, but cap textarea input length defensively.

- API key errors — confirm ANTHROPIC_API_KEY is set in both .env.local and Vercel's environment variables.

✅  End-of-Day Checklist

- Notes submission form works

- Claude API integration returns structured summary + action items reliably

- Meeting and action items saved to Supabase, tied to the correct user

- Result page displays saved data correctly

📸  Expected State & Screenshots

- Screenshot: New Meeting form filled with sample notes.

- Screenshot: Result page showing summary + action items.

➡️  Handoff to Day 6

The core AI loop works end-to-end and data is persisted. Day 6 builds the dashboard that lists all meetings and aggregates all action items across them — the feature that makes this more than a one-off summarizer.

DAY 6

Implementation — Dashboard & Action Item Tracking

SDLC Phase: Implementation

🎯  Objective

Build the dashboard: a list of all past meetings and an aggregated view of every action item across all of them, with the ability to mark items complete. This is the product's core differentiator.

📖  What I'll Learn

- How to query and join related data across tables (meetings + action_items).

- How to build interactive UI state (toggling status) that updates the database.

🛠  Features to Build

- Dashboard page listing all meetings (title, date) for the logged-in user

- Aggregated action items view: every action item across every meeting, with source meeting shown

- Toggle button/checkbox to mark an action item done/pending

- Basic empty state for new users with zero meetings yet

📝  Step-by-Step Plan

- Build app/dashboard/page.tsx as the main landing page after login.

- Query all meetings for the logged-in user (ordered by created_at desc) and render as a list with links to each meeting's detail page.

- Query all action_items joined with their parent meeting's title for the logged-in user; render as a single aggregated list, grouped or sorted with pending items first.

- Add a checkbox or toggle button per action item that updates its status in Supabase and reflects instantly in the UI (optimistic update or refetch).

- Add a simple empty state ("No meetings yet — add your first one") linking to /new-meeting.

- Make the dashboard the default redirect after login (replace the Day 4 placeholder).

📂  Files and Folders

app/
  dashboard/page.tsx
  api/action-items/[id]/route.ts   (PATCH to toggle status)

🔗  APIs, Libraries, Services

- Supabase (joined queries, updates)

🧪  Testing Tasks

- Create 3+ test meetings and confirm all their action items appear correctly aggregated on the dashboard.

- Mark items done/pending and confirm the change persists after a page refresh.

- Confirm a second test user account sees none of the first user's data (RLS check).

🐞  Common Issues & Debugging

- Stale UI after toggling status — refetch the list or update local state immediately after a successful API call.

- Join query returning wrong/missing meeting titles — double-check the foreign key relationship between action_items.meeting_id and meetings.id.

✅  End-of-Day Checklist

- Dashboard lists all meetings

- Aggregated action item view works across multiple meetings

- Marking items done/pending persists correctly

- Data isolation between users confirmed

📸  Expected State & Screenshots

- Screenshot: Dashboard with multiple meetings and aggregated action items, some marked done.

➡️  Handoff to Day 7

The full core product loop is complete and testable: sign up → submit notes → get summary/action items → track them on the dashboard. Day 7 adds the stretch feature (search/filter) if time allows, plus UI polish — no new architecture required.

DAY 7

Implementation — Stretch Feature & UI Polish

SDLC Phase: Implementation

🎯  Objective

With the core product complete, add the search/filter stretch feature if time allows, and spend remaining time polishing UI so the app looks and feels like a real product, not a prototype.

📖  What I'll Learn

- How to add simple search/filter over existing data.

- How small UI polish (spacing, empty states, loading states) changes perceived product quality.

🛠  Features to Build

- Stretch: search box on dashboard filtering meetings by title/notes keyword

- Loading states for the AI processing step (spinner/message while Claude responds)

- Consistent styling pass across all pages (spacing, typography, button styles)

- Friendly error states (failed AI call, empty notes, network issues)

📝  Step-by-Step Plan

- Decision point: only proceed with search/filter if Days 4–6 are fully working and tested. If behind schedule, skip straight to step 4 (polish).

- (If building search) Add a search input on the dashboard; filter the meetings list client-side by title/notes match, or via a Supabase ilike query for larger datasets.

- Add a loading indicator on the New Meeting submit button and result page while waiting on the Claude API call.

- Pass over every page for consistent spacing, font sizes, and button styles using Tailwind utility classes; fix anything that looks obviously unfinished.

- Add clear error messages for: AI call failure, empty note submission, and network errors — test each by simulating the failure.

📂  Files and Folders

No new files required necessarily — primarily edits across app/dashboard/page.tsx, app/new-meeting/page.tsx, and shared layout/styling files.

🔗  APIs, Libraries, Services

- Tailwind CSS (already installed) for styling polish

- Supabase ilike/text search (if building server-side search)

🧪  Testing Tasks

- Search returns correct results for partial keyword matches.

- Loading states appear and disappear correctly around the AI call.

- Every error state has been manually triggered at least once and displays a sensible message.

🐞  Common Issues & Debugging

- Client-side filtering feels slow with many meetings — fine for a demo dataset; note as a future optimization rather than fixing today.

- Over-polishing eats the whole day — timebox styling to leave room for Day 8's testing.

✅  End-of-Day Checklist

- Search/filter working (or explicitly and consciously skipped)

- Loading states in place for the AI call

- Consistent styling across all pages

- Error states tested and friendly

📸  Expected State & Screenshots

- Screenshot: search in action (if built).

- Screenshot: a triggered error state showing a friendly message.

➡️  Handoff to Day 8

Feature work is complete. Day 8 is dedicated entirely to testing — no new features, only finding and fixing bugs across the full user journey.

DAY 8

Testing — Full QA Pass

SDLC Phase: Testing

🎯  Objective

Systematically test the entire app as a real user would, across devices, and fix every bug found. No new features today — only stability and correctness.

📖  What I'll Learn

- How to structure a manual QA pass using a test plan.

- How to prioritize bug fixes under a hard deadline (fix demo-breaking bugs first).

🛠  Features to Build

None — today is testing and bug-fixing only.

📝  Step-by-Step Plan

- Write a simple test checklist covering the full journey: sign up → log in → submit notes → view result → dashboard → toggle action item → log out → log back in and confirm data persisted.

- Run through the checklist on desktop Chrome.

- Run through the checklist again on a mobile browser (or Chrome DevTools' device emulation) and note any layout breakage.

- Create a second test account and confirm complete data isolation from the first (repeat the RLS check from Day 6, more thoroughly).

- Deliberately try to break the app: empty submissions, extremely long notes, special characters, rapid double-clicking submit, refreshing mid-request.

- Log every bug found with severity (blocker / annoying / cosmetic). Fix blockers first, then annoying, then cosmetic if time remains.

📂  Files and Folders

Bug fixes will touch whatever files are implicated — no new files expected. Optionally keep a bugs.md file logging what was found and fixed.

🔗  APIs, Libraries, Services

None new — this day exercises everything built Days 3–7.

🧪  Testing Tasks

- Full journey test on desktop

- Full journey test on mobile viewport

- Two-account data isolation test

- Edge case / stress inputs test

🐞  Common Issues & Debugging

- Mobile layout breaking — usually a fixed-width element; switch to responsive Tailwind classes (w-full, flex-col on small screens).

- Double-submission creating duplicate meetings — disable the submit button while the request is in flight.

✅  End-of-Day Checklist

- Full test checklist completed on desktop and mobile

- All blocker-severity bugs fixed

- Data isolation confirmed with two accounts

- Edge cases handled gracefully

📸  Expected State & Screenshots

- Screenshot: mobile view of the dashboard.

- Your bug list with status (fixed/deferred).

➡️  Handoff to Day 9

The app is stable and bug-free across the core journey. Day 9 finalizes deployment: production environment check, final Vercel deploy, and a deployment sanity pass.

DAY 9

Deployment — Production Finalization

SDLC Phase: Deployment

🎯  Objective

Treat the deployed Vercel app as the real product: confirm production environment variables, do a final production-only test pass, and make sure the live URL is what you'll demo on Day 10.

📖  What I'll Learn

- The difference between 'works locally' and 'works in production.'

- How to sanity-check a live deployment end-to-end before showing it to anyone.

🛠  Features to Build

None — today is deployment verification, not new features.

📝  Step-by-Step Plan

- Push all Day 7–8 fixes to GitHub main branch and confirm Vercel auto-deploys the latest version.

- Double-check all environment variables (Supabase URL/key, Anthropic API key) are correctly set in Vercel's production environment, not just preview/development.

- Run the full Day 8 test checklist again, but only on the live production URL — not localhost.

- Check Vercel's deployment logs for any silent errors or warnings.

- Confirm Supabase project is on a plan/tier that won't pause or rate-limit during a demo (free tier is fine for this scale, just confirm no unexpected restrictions).

- (Optional) Set a cleaner project name / custom Vercel subdomain (e.g., actionflow-yourname.vercel.app) instead of the default random one.

- Create 2–3 realistic demo meetings on the live app now, so Day 10's demo has real data ready rather than an empty dashboard.

📂  Files and Folders

No new files — possible small config changes only (e.g., vercel.json if a custom domain/redirect is needed).

🔗  APIs, Libraries, Services

- Vercel (production environment variables, deployment logs)

- Supabase (production project settings)

🧪  Testing Tasks

- Full journey test on the live production URL (not localhost).

- Confirm AI processing works in production (server-side API key correctly picked up).

- Confirm demo data is present and looks good for Day 10.

🐞  Common Issues & Debugging

- Works in preview deploy but not production — check that env vars are scoped to 'Production' in Vercel, not only 'Preview'.

- Slow first request — serverless cold starts are normal; mention this is expected if demoing live.

✅  End-of-Day Checklist

- Latest code deployed to production URL

- All environment variables confirmed correct in production

- Full journey verified live, not just locally

- Demo data populated

📸  Expected State & Screenshots

- Screenshot: live production URL with populated dashboard.

- Screenshot: Vercel deployment showing 'Ready' status.

➡️  Handoff to Day 10

The product is fully live, tested in production, and populated with demo data. Day 10 is Maintenance & Launch: documentation, README, final polish pass, and demo/pitch prep — no functional changes expected unless a critical bug appears.

DAY 10

Maintenance & Launch — Documentation & Demo Prep

SDLC Phase: Maintenance

🎯  Objective

Wrap the capstone: write a clear README, do a final light polish pass, rehearse the demo using the Pitch Deck, and submit — arriving at a genuinely deployed, presentable v1.0 product.

📖  What I'll Learn

- How to document a project so someone else (or future you) can understand and run it.

- How to demo a product confidently and concisely.

🛠  Features to Build

None planned — only fix a bug if a critical one is discovered during final review.

📝  Step-by-Step Plan

- Write a README.md covering: what the product does, the problem it solves, tech stack, how to run it locally, and the live URL.

- Do a final walkthrough of the live app exactly as a first-time user would, fixing only critical issues if found.

- Review the Pitch Deck (generated today) and rehearse a 3–5 minute walkthrough: problem → live demo → key features → what's next.

- Prepare 2–3 demo meetings with clean, realistic notes ready to paste live if presenting interactively.

- Submit the capstone per AB Talks Challenge instructions (repo link + live URL + pitch deck).

📂  Files and Folders

README.md   (new, at project root)

🔗  APIs, Libraries, Services

None new.

🧪  Testing Tasks

- Final first-time-user walkthrough on the live URL.

- Confirm README instructions actually work if followed fresh (e.g., by re-cloning into a temp folder).

🐞  Common Issues & Debugging

- Resist the urge to add features today — scope is frozen; only fix true blockers.

✅  End-of-Day Checklist

- README complete and accurate

- Final walkthrough completed with no blockers

- Demo rehearsed

- Capstone submitted

📸  Expected State & Screenshots

- Screenshot: final README.

- Screenshot: live app dashboard, ready for demo.

➡️  Project Complete

ActionFlow v1.0 is live, tested, documented, and demo-ready — a complete SDLC cycle from requirements to deployment in 10 days.